Sivashanker, Thadsha

Crime data analysis-Project work of statement

Table of Contents

Project background	2

Aim	2

Objectives	2

Scope of analysis	2

Police Forces	3

Data Source	3

Methodology	3

Data Cleaning and Pre-processing	3

Exploratory Data Analysis (EDA)	4

Deliverables	4

Timeline	4

Success Criteria	4

Assumptions and constraints	5

Budget	5

# Project background

This project is an analysis of crime in the UK. The stakeholder, Nadine Green, has requested this to give insight into which locations are most and least desirable from a real estate perspective. The purpose is to provide insight which will lead to more informed decisions around sales.

The requirements of the project are the following:

- To contain at least 4 police forces

- At least 2 years of data

- Consider crime data/street datasets. Outcome and stop and search are optional

- Exploratory data analysis should consider:

  - General analysis between regions

  - Distributions regarding crime type, output, and top crimes

  - Crime map

  - Other analysis perspectives considered relevant

  - Consider time as a variable

  - Visualisations and analysis

This project focuses on five police force areas across England: the Metropolitan Police Service, West Midlands Police, West Yorkshire Police, the Thames Valley Police, and Surrey Police. These forces were selected to allow comparison between different regional crime patterns over the period January 2024 to December 2025. The analysis will help identify locations that may be more or less desirable from a property sales perspective and will support the later selection of two police forces for further study.

# Aim

This report aims to analyse crime patterns across selected UK police force regions to identify locations that may be more or less desirable from a real estate perspective.

# Objectives

This analysis aims to answer the following questions:

- What crimes are the most prevalent in each region?

- Which regions have the highest number of crimes reported?

- How does crime change over time between January 2024 and December 2025?

- How do crime type distributions differ across police forces?

- How do investigation outcomes compare between police forces?

- Are there any visible crime hotspots in these regions?

- Which two police forces should be selected for further study?

# Scope of analysis

This analysis will focus on street-level crime data downloaded from the UK police data platform. The analysis will cover the period from January 2024 to December 2025 and will include at five police force regions. The main purpose is exploratory data analysis rather than predictive modelling. Outcome data is included where available and useful to the analysis, while stop and search data is optional and is not the main focus of this project.

The project will mainly focus on:

- crime counts by police force

- distributions of crime type

- monthly crime trends

- comparison of crime patterns across police forces

- selected outcome analysis where available in the dataset

- geographic distribution of recorded crimes

## Police Forces

This analysis focuses on five police forces selected to allow comparison between London and other major regions across England. These police forces were chosen to provide a mix of regions with different crime patterns and geographic characteristics for comparisons.

The police forces included in this analysis are:

- Metropolitan Police Service

- West Midlands Police

- West Yorkshire Police

- Thames Valley Police

- Surrey Police

# Data Source

The main dataset used for this project is sourced from the UK police open data platform, data.police.uk. The primary dataset is the street-level crime dataset, which contains records of crimes by month, location, and category. Outcome-related information is also included where available within the downloaded files. This dataset is suitable for comparing crime patterns between police force areas and across time.

# Methodology

Street-level crime data will be taken from data.police.uk and processed in Python using Jupyter Notebook. The project is split into two main stages: preprocessing and exploratory data analysis. The preprocessing notebook focuses on loading, combining, cleaning, and validating the data, while the EDA notebook focuses on visual analysis and comparison across regions.

## Data Cleaning and Pre-processing

To perform data cleaning and pre-processing, the following steps will be carried out:

- Loading and joining monthly CSV files into one combined dataset

- Creating copies of raw data after joining

- Locating missing values and, where appropriate:

  - dropping rows or columns

  - replacing values

- Distinguishing crime records from outcome records

- Locating and removing duplicate rows

- Standardising fields where needed

- Converting date fields into the correct format for time-based analysis

- Preparing the dataset for regional and visual analysis

The cleaned dataset will then be used for visual and comparative analysis across the selected police forces.

## Exploratory Data Analysis (EDA)

The EDA stage will focus on:

- Dataset overview and structure

- Crime counts by police force

- Distribution of crime types

- Monthly crime trends across police forces

- Distribution of monthly crime counts

- Crime type distribution across police forces

- Key investigation outcomes by police force

- Charge rate comparison across police forces

- Geographic distribution of crime records

# Deliverables

This project will produce the following :

- Planning

- Trello board

- Project Work Statement (This document)

- Data Processing

- Jupyter Notebook -Preprocessing script

- Jupyter Notebook -Analysis script

- Workflow depicting preprocessing and/or data quality activities

- README file

- EDA

- EDA report PDF

- Visualisations and analysis findings

## Timeline

The timeline of this project will be split across planning, execution, analysis, and reporting stages. The first stage focuses on defining the scope, confirming police forces, and setting up the Trello board. The second stage involves data collection, preprocessing, and data cleaning. The third stage focuses on exploratory data analysis, visualisations, and interpretation of findings. The final stage includes report writing, review, and submission of all deliverables.

A Trello board has been created to structure the tasks and flow of the project. Updates on progress will be reflected throughout the project.

# Success Criteria

The project will be successful if it:

- A conclusion can be made regarding which regions have the highest and lowest levels of reported crime

- Clear comparisons can be made between police forces by crime type and over time

- A map or visual representation of crime distribution is delivered, with clear explanation

- Outcome comparisons are presented where relevant

- A conclusion can be given about which two police forces to continue further analysis on

Overall, it is aimed for all objectives to be met, allowing the stakeholder to make more informed decisions around sales. All deliverables should be completed and presented in a clear and professional format.

# Assumptions and constraints

For this project, the following assumptions are made:

- In the time period this project looks at, the boundaries of the selected police forces do not significantly change

- Crime categories remain broadly comparable across the selected time period

- Crime events are treated independently for exploratory analysis

- The published police data is sufficiently reliable for exploratory analysis

The following constraints apply:

- Longitude and latitude data is anonymised, so mapped crime points are approximate rather than exact

- There is a higher risk of quality issues in some datasets due to differences in systems or reporting

- Some datasets may contain missing values or inconsistencies

- Data quality may vary between police forces

- The project is limited to exploratory data analysis and does not include predictive modelling

# Budget

This project does not require a direct financial budget because the datasets are publicly available and the tools used for the analysis are already accessible. However, the project does require time, computing resources, and analytical effort. The main cost is therefore the time needed to organise, process, analyse, and present the data effectively.

Resources required include:

- Access to data.police.uk datasets

- Python and Jupyter Notebook

- Libraries such as pandas, matplotlib, seaborn

- Trello for planning and organisation

- Time for preprocessing, analysis, and reporting